## Slide 1: Transitioning from Waterfall to Scrum-Agile SNHU Travel Pilot Project
Presented by: Akeem Nicholson ChadaTech
Notes: Good afternoon, everyone. Today I will be presenting the results of our SNHU Travel pilot project and evaluating whether ChadaTech should transition from a traditional waterfall development model to a Scrum-Agile framework.
This pilot allowed us to test Agile principles in a controlled environment while developing a real client application. I will explain the Scrum roles, how Agile integrates with the software development life cycle, compare Agile to waterfall, and conclude with recommendations based on our experience

## Slide 2: Key Scrum-Agile Roles
Product Owner
Manages product backlog
Prioritizes business value
Represents stakeholders
Scrum Master
Facilitates Scrum events
Removes impediments
Protects team from disruptions
Development Team
Cross-functional
Self-organizing
Delivers working increments
Notes: In Scrum, there are three primary roles, each with distinct responsibilities that ensure efficiency and accountability.
First, the Product Owner represents the stakeholders and is responsible for maintaining and prioritizing the product backlog. During our SNHU Travel project, the Product Owner ensured that high-value features like booking and itinerary management were prioritized early.
Second, the Scrum Master, which was my role in this simulation, facilitates Scrum events, removes obstacles, and ensures the team follows Agile principles. For example, when integration issues arose, I coordinated resources to remove that blocker quickly.
Third, the Development Team is cross-functional and self-organizing. Rather than waiting for direction, the team collaborates to complete user stories within each sprint. This autonomy improved both speed and quality.
Clearly defined roles were essential to the project’s success because they reduced confusion and improved accountability.

## Slide 3: Agile Phases of the SDL
Planning (Backlog Creation & Sprint Planning)
  Identify user stories and priorities
Design
  Iterative and incremental
Development
  Built in small increments
Testing
  Continuous throughout each sprint
Deployment
  Frequent releases
Notes: Unlike waterfall, Agile does not treat SDLC phases as separate, sequential steps. Instead, each sprint contains planning, design, development, testing, and deployment activities.
During planning, we created and refined user stories in the product backlog.
Design and development occurred incrementally within each sprint.
Testing was continuous, not postponed until the end.
Deployment happened in small increments so stakeholders could review working software early and often.
This cyclical approach reduced risk and allowed us to adjust quickly when requirements changed.

## Slide 4: Waterfall vs. Agile
Example: When SNHU Travel requested travel insurance integration, Agile allowed reprioritization without restarting development.
Waterfall | Agile
Linear, sequential phases | Iterative and incremental
Requirements fixed early | Requirements evolve
Testing at end | Continuous testing
Limited customer feedback | Frequent stakeholder involvement
Notes: In a waterfall model, development follows a linear path: requirements, design, development, testing, and deployment. Each phase must be completed before the next begins. Changes late in the process can be costly and disruptive.
Agile, however, is iterative. Requirements evolve, customer feedback is continuous, and working software is delivered frequently.
For example, during our project, SNHU Travel requested travel insurance integration after development had begun. In waterfall, this likely would have required revisiting earlier documentation and redesigning significant portions of the system. With Agile, we simply reprioritized the backlog and scheduled the feature for a future sprint.
This flexibility was one of the greatest advantages we observed.

## Slide 5: Choosing Waterfall or Agile
Consider Agile When:
  Requirements may change
  Customer feedback is essential
  Rapid delivery is important
Consider Waterfall When:
  Requirements are fixed
  Regulatory documentation is strict
  Scope is clearly defined
Based on the SNHU Travel pilot, Agile proved more effective for dynamic, customer-focused projects.
Notes: Choosing between waterfall and Agile depends on project characteristics.
Agile works best when:
Requirements are likely to change.
Innovation and user feedback are critical.
Rapid delivery provides competitive advantage.
Waterfall may be more appropriate when:
Requirements are fixed and well understood.
There are heavy regulatory or compliance constraints.
Detailed documentation is required before development begins.
Based on our experience with SNHU Travel, Agile proved more effective because the client’s needs evolved during development, and regular feedback improved the product outcome.

## Slide 6: References
Project Management Institute. (2021). Agile practice guide.
Rigby, D. K., Sutherland, J., & Takeuchi, H. (2020). Embracing agile. Harvard Business Review.
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide. Scrum.org.
VersionOne. (2023). State of Agile report.
Notes: These references support the principles discussed in this presentation. They include current industry standards such as the Scrum Guide, research on Agile best practices, and professional project management resources.
These sources reinforce that Agile improves adaptability, collaboration, and stakeholder satisfaction when applied appropriately.