Sprint Review and Retrospective

ChadaTech – SNHU Travel Application
Scrum Master: Akeem Nicholson

Introduction

As Scrum Master for the SNHU Travel application pilot project, I facilitated our team’s adoption of the Scrum-Agile framework to evaluate its effectiveness compared to ChadaTech’s traditional waterfall model. This Sprint Review and Retrospective summarizes the team’s performance, collaboration, challenges, and lessons learned throughout the development process. It also evaluates whether Scrum-Agile is an appropriate approach for broader organizational adoption.

Applying Roles

The Scrum-Agile team structure played a critical role in the success of the SNHU Travel project.

Product Owner

The Product Owner ensured that the product backlog reflected SNHU Travel’s business priorities. For example, during Sprint Planning, the Product Owner prioritized user stories related to customer account creation and travel booking functionality, recognizing that these were core revenue-generating features. This focus allowed the team to deliver high-value features early.

Scrum Master

As Scrum Master, I facilitated Daily Scrums, removed impediments, and ensured adherence to Scrum principles. When developers encountered integration challenges with the booking API, I coordinated a focused working session and secured additional documentation from stakeholders. This minimized downtime and kept the sprint on schedule.

Development Team

The development team was self-organizing and cross-functional. Developers, designers, and testers collaborated to complete user stories incrementally. For instance, when implementing the itinerary management feature, developers worked closely with testers during the sprint rather than waiting until the end. This reduced defects and rework.

Each role had clearly defined responsibilities, yet collaboration across roles ensured alignment with sprint goals. This clarity and accountability directly contributed to the successful completion of sprint deliverables.

Completing User Stories

The Scrum-Agile approach supported user story completion through:

- Clearly defined acceptance criteria

- Sprint Planning prioritization

- Continuous testing and integration

- Incremental delivery

For example, one user story stated:

“As a customer, I want to search for travel packages by destination so that I can compare available options.”

Because user stories were broken into manageable tasks, the team could design, develop, test, and demonstrate the feature within a single sprint. Daily Scrums helped identify blockers early, while Sprint Reviews allowed stakeholder feedback before moving forward.

Unlike waterfall, where requirements are finalized upfront, Agile allowed refinement. During development, SNHU Travel requested filtering by budget range, this change was added to the product backlog and prioritized in the next sprint without disrupting completed work.

The iterative approach ensured steady progress and functional software at the end of each sprint.

Handling Interruptions

Midway through development, SNHU Travel requested integration with a third-party travel insurance provider. This change significantly impacted the original design.

Because we were using Scrum:

- The Product Owner updated the backlog.

- The team re-prioritized during Sprint Planning.

- Previously completed features were unaffected.

- The new feature was scheduled in a future sprint.

If this had occurred under a waterfall model, the project timeline would likely have been extended significantly due to reworking documentation, redesign phases, and reapproval processes.

Scrum’s flexibility allowed us to adapt while maintaining forward momentum. The ability to reprioritize and iterate ensured that changing business needs were accommodated efficiently.

Communication

Effective communication was essential to project success.

Daily Scrum Example

During a Daily Scrum, a developer reported difficulty connecting to the booking API. Instead of delaying resolution, another team member offered assistance immediately after the meeting. This quick collaboration prevented schedule slippage.

Sprint Review Communication

In Sprint Review meetings, we demonstrated working software rather than discussing theoretical progress. Showing a live booking workflow allowed stakeholders to provide actionable feedback. This transparency increased trust and engagement.

Retrospective Communication

During retrospectives, team members openly discussed challenges such as underestimating task complexity. By creating a psychologically safe environment, team members were comfortable suggesting improvements, such as better story-point estimation practices.

These communication practices encouraged collaboration, accountability, and continuous improvement.

Organizational Tools and Scrum Events

Several tools and Scrum principles contributed to success:

Product Backlog

Maintained and prioritized by the Product Owner, the backlog ensured focus on business value.

Sprint Backlog

Clearly defined sprint goals provided structure and direction.

Task Board (Kanban-style board)

Visual tracking improved transparency and accountability.

Scrum Events

- Sprint Planning ensured alignment on priorities.

- Daily Scrum improved transparency and issue resolution.

- Sprint Review validated functionality with stakeholders.

- Sprint Retrospective promoted continuous improvement.

These structured events fostered collaboration while maintaining flexibility.

Evaluating the Scrum-Agile Process

Pros

- Flexibility to adapt to changing requirements

- Frequent stakeholder feedback

- Increased transparency

- Early delivery of working software

- Improved team collaboration

Cons

- Requires disciplined time management

- Scope creep can occur without strong backlog management

- Less predictable long-term timelines compared to waterfall

- Cultural adjustment required for teams accustomed to rigid planning

Was Scrum-Agile the Best Approach?

Yes, Scrum-Agile was well-suited for the SNHU Travel project because:

- Requirements evolved during development

- Stakeholder feedback was critical

- The product benefited from iterative releases

If the project had extremely fixed requirements and regulatory constraints, waterfall might have been appropriate. However, for an innovative client-focused application, Agile provided flexibility and customer alignment.

Conclusion

The Scrum-Agile pilot demonstrated improved adaptability, collaboration, and stakeholder engagement compared to traditional waterfall development. While organizational change requires training and cultural adjustments, the benefits observed in this project strongly support transitioning ChadaTech teams to a Scrum-Agile framework.